# PaisaLog — iPhone SMS Capture Proof of Concept

Validate the riskiest assumption before building the full app

Project: PaisaLog | Version 1.0 | Prepared 28 October 2026

Basis: the user's PRD, “PRD & Tech Stack: Private SMS-Based Expense Tracker”. Items labelled “decision to validate” are intentionally not treated as confirmed platform capabilities.

# 1. Objective

Determine whether the user's actual iPhone can pass a newly received SMS into a user-configured Shortcut/App Intent workflow and whether PaisaLog can receive that text through a supported local mechanism. This is a feasibility experiment, not a guarantee that iOS exposes unrestricted SMS access.

# 2. Expected limitation

iOS generally does not give ordinary third-party apps unrestricted read access to the SMS inbox. The proposed route relies on a user-configured automation and an App Intent. Available triggers, permissions, foreground/background behavior, and App Intent data-sharing details can vary by iOS version and implementation; verify on-device.

# 3. Smallest experiment

Create a tiny test app with a single App Intent that accepts a text input and writes a clearly synthetic message to a protected local test queue.

On the iPhone, create a Shortcuts personal automation using the available Messages trigger and configure it to pass the message body to the test Shortcut/App Intent, if iOS offers that option.

Send a synthetic SMS from a trusted test sender. Do not use a bank SMS or include private financial data in the first test.

Confirm whether the automation runs automatically or asks for confirmation, whether sender/body are available, and whether the app intent can persist the text locally.

Close the app, repeat the test, then open the app and confirm the queued test message is processed once.

Repeat with the phone locked and with relevant automation settings, documenting any constraints.

Only after the synthetic test works, test a redacted non-sensitive message that resembles a bank template.

# 4. Record these observations

| Question | Result to record |
| --- | --- |
| iOS version and device | Write exact iOS version and model. |
| Trigger available? | Yes/no; screenshot settings without private messages. |
| Message body available? | Yes/no; any confirmation prompts. |
| Sender metadata available? | Yes/no. |
| Runs with phone locked? | Yes/no/unknown. |
| Runs while app is closed? | Yes/no/unknown. |
| Queue write works? | Yes/no; no raw sensitive logs. |
| Processed only once? | Yes/no. |
| User friction | How many taps/confirmations are needed? |
| Fallback selected | Manual paste/share, CSV import, or continue with capture approach. |

# 5. Stop/go decision

| Outcome | Decision |
| --- | --- |
| GO: supported trigger, text passing and local queue work acceptably | Proceed with native integration and clearly document processing timing. |
| PARTIAL: works only with confirmation or when Shortcut is manually run | Proceed only if the friction is acceptable; prioritize paste/share and statement import. |
| NO-GO: required text or automation cannot be accessed reliably | Do not spend weeks on inbox capture. Build the local ledger and manual/share/CSV ingestion first. |

# 6. Privacy rules for the experiment

Use synthetic test messages first.

Never store OTPs or use actual OTPs in testing.

Do not screen-record real banking notifications or include account identifiers in screenshots.

Keep the experiment local; do not send message contents to cloud logging.

# 7. Practical note for Windows development

Flutter and most Dart logic can be developed on Windows. A native iOS build, signing, and final device deployment generally require macOS/Xcode tooling. Plan for a cloud Mac build service or access to a Mac. Confirm the service's signing and private-key handling before connecting a personal Apple account.